For your MVP, don't start by building the "global SaaS". Start by building the core rental engine that proves the business works.

Your first goal:

A rental company can create customers, add assets, take bookings, rent assets, generate invoices and receive payments.

Everything else comes later.

MVP DEVELOPMENT ROADMAP

Phase 0 — Prepare Architecture (1 week)

Before coding:

Finalize:

Tech Stack

You already chose:

Backend:

Laravel

MySQL

Redis (later)

Frontend:

Angular

Tailwind / Material

Storage:

Local first

S3 later

Create repositories:

rental-saas-api

rental-saas-web

Create documentation:

/docs

database.md

api.md

modules.md

workflow.md

Phase 1 — Database Foundation (1 week)

Start from Volume 9 Part 1.

Create:

Tenancy

Tables:

tenants

subscriptions

countries

currencies

timezones

Users

Tables:

users

roles

permissions

role_permissions

Organization

Tables:

branches

departments

At this point you have:

Company

|

Branch

|

Users

Phase 2 — Authentication & Authorization (1 week)

Build:

Backend:

Laravel Sanctum

Features:

Login

Logout

Forgot password

Reset password

Profile

Permissions:

Example:

Admin:

customers.*

assets.*

rentals.*

finance.*

Agent:

reservation.create

rental.create

Angular:

Create:

auth module

guards

interceptors

permission directive

Phase 3 — Customer Module (1-2 weeks)

Follow:

Volume 5 Customer Module

Database:

customers

customer_addresses

customer_documents

drivers

Screens:

Angular:

Customer List

Customer Create

Customer Details

Driver Management

Documents

Workflow:

Create Customer

↓

Add Driver

↓

Upload Documents

↓

Ready For Booking

Phase 4 — Asset/Fleet Module (2 weeks)

This is your core.

Database:

asset_categories

assets

asset_images

asset_documents

Screens:

Asset Dashboard

Asset List

Create Asset

Asset Details

Availability Calendar

Asset status:

Available

Reserved

Rented

Maintenance

Workflow:

Create Vehicle

↓

Set Pricing

↓

Available For Booking

Phase 5 — Reservation Engine (2-3 weeks)

This is the heart.

Database:

reservations

reservation_assets

reservation_pricing

reservation_deposits

Screens:

Create Reservation

Reservation Calendar

Reservation Detail

Workflow:

Select Customer

↓

Select Dates

↓

Check Availability

↓

Select Asset

↓

Calculate Price

↓

Confirm Booking

Important:

Build availability logic early.

Example:

Car A:

1 June 10AM

to

5 June 10AM

Cannot be booked again in same period.

Phase 6 — Rental Operations (2-3 weeks)

Convert:

Reservation

↓

Rental

Database:

rentals

rental_inspections

rental_charges

rental_documents

Screens:

Pickup Screen

Active Rentals

Return Screen

Workflow:

Pickup:

Verify Customer

↓

Inspection

↓

Signature

↓

Start Rental

Return:

Inspection

↓

Calculate Charges

↓

Generate Invoice

↓

Close Rental

Phase 7 — Finance MVP (2 weeks)

Only build:

Invoices

Payments

Receipts

Do NOT build:

Accounting

Tax engine

ERP integration

yet.

Workflow:

Rental Closed

↓

Invoice Created

↓

Payment Received

↓

Receipt Generated

Phase 8 — Dashboard (1 week)

Basic dashboard:

Cards:

Total Assets

Available Assets

Active Rentals

Today's Revenue

Pending Reservations

Charts:

Revenue

Bookings

Utilization

MVP DATABASE YOU ACTUALLY NEED

Around:

35-45 tables

Not 150.

MVP MODULE ORDER

Build exactly:

1. Auth

2. Tenant

3. Users/Roles

4. Customers

5. Assets

6. Reservations

7. Rentals

8. Invoices

9. Payments

10. Dashboard

Do NOT build initially:

❌ AI

❌ Mobile App

❌ Maintenance

❌ Predictive Analytics

❌ Dynamic Pricing

❌ Marketplace

❌ Accounting Integration

❌ GPS Tracking

Development Style I recommend for you

Because you are Angular experienced:

Do backend-first.

Order:

Database

↓

Laravel Models

↓

Migrations

↓

Services

↓

APIs

↓

Angular Screens

↓

Testing

First 30 Days Target

After 30 days you should have:

✅ Login
✅ Roles
✅ Customer management
✅ Asset management
✅ Reservation creation
✅ Availability checking

First real milestone:

A user should be able to do this:

Login

↓

Create Customer

↓

Create Car

↓

Create Booking

↓

Convert Booking To Rental

↓

Generate Invoice

↓

Receive Payment

That is your MVP. Once this works, you have the foundation to expand into the global platform.

For your MVP phases, you do not need to read all 15 volumes while developing. Use the volumes as a guide at the right stage.

Here is the exact mapping:

PHASE 0 — Architecture Preparation

Look at:

✅ Volume 1 — Business Foundation

Read:

- Business goal

- Target users

- Rental models

- SaaS vision

✅ Volume 2 — Global Requirements

Read only:

- Multi tenant concept

- Countries

- Currency

- Timezone

- Branch structure

✅ Volume 10 — Laravel Architecture

Read:

- Project structure

- Module approach

- Service layer

- Repository pattern

- Authentication architecture

✅ Volume 11 — Angular Architecture

Read:

- Folder structure

- Core module

- Shared components

- Routing strategy

PHASE 1 — Database Foundation

Look at:

✅ Volume 9 — MySQL Architecture

Mainly:

Part 1

Use:

- tenants

- users

- roles

- permissions

- branches

- countries

- currencies

- timezones

Also:

Volume 10

For:

- Laravel migrations

- Models

- Relationships

PHASE 2 — Authentication & Authorization

Look at:

✅ Volume 5 — Module Specifications

Authentication section

✅ Volume 10 — Backend

Focus:

- Auth controllers

- Middleware

- Policies

- Permissions

✅ Volume 11 — Angular

Focus:

- Auth module

- Guards

- Interceptors

- Login screens

PHASE 3 — Customer Module

Look at:

✅ Volume 5

Customer Module:

- Customer workflow

- Fields

- Actions

✅ Volume 9 Part 1

Tables:

- customers

- addresses

- documents

- drivers

✅ Volume 6

Screens:

- Customer List

- Customer Form

- Customer Details

✅ Volume 10

Backend:

- Customer APIs

✅ Volume 11

Frontend:

- Customer feature module

PHASE 4 — Asset/Fleet Module

Look at:

✅ Volume 5

Asset Module

Understand:

- Asset lifecycle

- Status

- Categories

✅ Volume 9 Part 1

Database:

- assets

- categories

- images

- documents

✅ Volume 6

Screens:

- Asset list

- Asset create

- Asset detail

✅ Volume 10

Backend module

✅ Volume 11

Angular module

PHASE 5 — Reservation Engine

This is the most important MVP phase.

Look at:

✅ Volume 3

Reservation workflow

Understand:

Customer

↓

Dates

↓

Availability

↓

Pricing

↓

Confirmation

✅ Volume 5

Reservation Module

✅ Volume 9 Part 2

Database:

- reservations

- reservation_assets

- pricing

- deposits

✅ Volume 6

Screens:

- Calendar

- Create reservation

- Details

✅ Volume 10

Backend:

- Availability service

- Pricing service

✅ Volume 11

Frontend:

- Booking screens

PHASE 6 — Rental Operations

Look at:

✅ Volume 3

Rental workflow

✅ Volume 5

Rental Module

✅ Volume 9 Part 3

Tables:

- rentals

- inspections

- charges

- damages

✅ Volume 6

Screens:

- Pickup

- Return

- Active rentals

✅ Volume 10

Backend:

- Rental service

- Status transitions

✅ Volume 11

Frontend:

- Rental screens

PHASE 7 — Finance MVP

Look at:

✅ Volume 5

Finance Module

✅ Volume 9 Part 4

Only use:

- invoices

- invoice_lines

- payments

- receipts

Do NOT implement:

- accounting

- journal entries

- ERP integration

Volume 6

Screens:

- Invoice

- Payment

Volume 10

Backend:

- Invoice generation

- Payment APIs

Volume 11

Frontend:

- Finance screens

PHASE 8 — Dashboard

Look at:

Volume 6

Dashboard UI

Volume 9 Part 6

Only later:

Analytics database

For MVP:

Use normal queries:

Total Assets

Active Rentals

Revenue

Bookings

Your MVP Development Reading Order

Do this:

1. Volume 3
(Understand workflows)

        ↓

2. Volume 5
(Understand modules)

        ↓

3. Volume 9 Part 1
(Database foundation)

        ↓

4. Volume 10
(Laravel architecture)

        ↓

5. Volume 11
(Angular architecture)

        ↓

6. Volume 9 Part 2
(Reservations)

        ↓

7. Volume 9 Part 3
(Rentals)

        ↓

8. Volume 9 Part 4
(Finance)

Ignore for MVP

Do not spend time on:

❌ Volume 12 Cloud Infrastructure (only basic deployment needed)

❌ Volume 13 Security compliance (basic security only)

❌ Volume 15 Future Expansion

❌ Volume 9 Part 5 Maintenance

❌ Volume 9 Part 6 AI Analytics

Your MVP is basically:

Volume 3 + Volume 5 + Volume 9 (Parts 1-4) + Volume 10 + Volume 11

Those are your actual build documents.